Producer: Post-Preliminary Processing (Post-Appeals)

Quick Reference Guide

Work Steps

The Post-Preliminary producer activities start after the preliminary maps have been distributed, and the Post-Preliminary processing task has been assigned to an organization/contractor.  The pre-appeals producer activities focus on holding community meetings at which the preliminary maps are discussed.  A decision is made whether an appeal period is required for the study.  After the study goes through the appeal process, two producer activities are created: Produce Final Map Products & Prepare LFD Docket.  Once the LFD is distributed, the producer will also receive the Prepare and Distribute Revalidation tasks.  Once complete, the producer is finished with the workflow!

Required Data

Produce Final Map Products & Submit MSC Deliverable

- NFIP Profile compliant Metadata.

- Final Map Products Data Submission that passes National QA

- Number of printed panels

- MSC Deliverable GPO Package (Checklist appears on workflow screen)

- SOMA Tool must be complete

Prepare LFD Docket – Distribute LFD Letter

- Projected LFD Date -CRITICAL

- New 60.3 Code to be adopted by communities CRITICAL

- LFD letter for upload to MIP

Prepare Revalidation Letter – Distribute Revalidation Letter

- SOMA Tool must be complete

- Date Revalidation letter was distributed

Tips and Tricks

- Remember that producers can no longer upload data directly to Citrix.  The data submission form must be used to upload files, or to send data to the Data Depot.

- You will not be able to complete the Produce Final Map Products task until you have passed both the metadata and DFIRM QA validations.

- You won’t see Distribute tasks until FEMA completes the Review and Approve cycle.

- Don’t use the back button on your browser.  Utilize the blue back button in tool.